## Slide 1: Case Study: Providing an Alternative
Team Darkside

## Slide 2: Problem Statement
Indrik Enterprises recently purchased a local software development company and wants to incorporate Agile practices into the current product’s Waterfall development.
Currently, Ubysh and Chernikov have differing views on whether to start over and switch to Agile or stay using Waterfall for the duration of this project.
What could Chubarov propose that would help the team resolve this impasse? What methodology(ies) would work better for this situation?

## Slide 3: Proposed Solutions
Hardware is already designed and does not need to deviate from its confirmed plan. Would require unnecessary extra work to change to Agile. Keep Hardware team using Waterfall
Software is much more susceptible to needing change and will need to be “elastic”. Software can depend on a set hardware created from the Waterfall method. Make Software team use Agile
To adapt to Agile for software:
Initiate extra collaboration with focus groups(customers) to provide more feedback with agile software teams
Introduce sprint demos of the software to focus groups for feedback.
Software teams will use previous requirements as a basis for the product backlog and use this product backlog to start designing each sprint backlog and sprint plan
Software will be tested on the current prototype of hardware.

## Slide 4: Any Questions?